Documentum Integration

Requirements:

- Read access to documentum documents via collaboration rooms in the portal

- Automatic classification of documentum documents.

- For the end user, all documents (dctm and SAP-CM) should be displayed within one iView (the storage and the views). There should not be different iViews, one for dctm documents and one for CM- documents. The best case would be, that it is not visible for the end- user, where the document comes from.

| System | Task | Comment |
| --- | --- | --- |
| Documentum | Assignment of properties to documents in Documentum. Minimum: Collaboration Room = entry of one ore several Collaboration Room Ids. To setup a QBT for automatic classification more documentum properties would be required. | Prerequisite Definition of QBT (structure and query definition) is responsibility of customer. Input from ECO required which and how many metadata from Documentum shall be used. |
| Concept | Definition of metadata concept (which metadata, mapping between Documentum and Portal, DTD) (Estimated effort depending on amount of metadata 3 days, if more than one Documentum property is used, e.g author, version, creation date, …) | SAP/Customer/Fachabteilungen/Documentum |
| Documentum/ Portal | - Publication of Documentum documents and their metadata (separate XML file/ one file for each binary document) into a Filesystem. - Integration of Filesystem as FSDB repository. - Define scheduler task to check modifications on FS. - Parsing of XML file (properterties) and upload into DB of EP KM. Step 3 and 4 requires Customer Specific Development (8 days programming effort) | Configuration of web cache mechanism to be done by documentum/customer Metadata must be delivered in separate XML file. DTD Definition must be done jointly by SAP and Documentum/ Customer. |
| EP KM | Configuration of all required properties in KM property meta data service. (Minimum Property Collaboration Room) |  |
| EP KM | Settings up QBT according to EP 5 SP5 standard functionality. Path admin guide: Administrationsleitfaden --> Knowledge-Management-Plattform --> Verwaltung des Content Management --> Laufende Administrationsaufgaben --> Taxonomien und Klassifikation Idea: Combination of manual taxonomy (EP KM) and webcache filesystem structure. To test the practical feasibility it is necessary to get information on the structure of the manual taxonomy. Final result all documents appear in the structure of the QBT. The QBT is displayed in the collaboration room. | Customer Task |
| EP KM | Adjust collaboration room template to display documentum documents. Options - display QBT (contains EP Km content and documentum content) - Combination of upload folders in collaboration room with webcache filesytem via short cut. |  |
| Portal | Create a Role for each collaboration room that requires documentum content. Assign all members of the collaboration room to this role. Continously assign new Room members to this role. (Name of Role must be identical with property value from Documentum) | Customer Admin task (ongoing) |
| Portal | Automatic setting of KM ACLs (Documentum community property = Portal Role) |  |

QBT = Query Based Taxonomy

Restrictions:

- Manual assignment of new collaboration room members to role required.

- Upload mechanism of meta data is valid for all communities. Because this it must be carefully defined at the beginning of the project.

- Creation and maintenance of QBT must be done by customer.