## Quality Methodology Overview

### General Concept

Quality management and risk management activities are a generic part of all Roadmaps. These activities are described and recommended for every phase of the implementation. Quality management is a major task for the customers project management.

Additionally, SAP recommends using the review services offered by the SAP Review Program. Experienced SAP consultants conduct these reviews. The main element of the review program is the project review, which enables the customers project management to decide whether additional reviews are needed.

- Project Reviews 
Recommended at the end of each phase of the AcceleratedSAP Roadmap with  focus on project management, key deliverables of the phase and critical success factors.

- Solution Review
Review of the application design and and business process parameters in the R/3 System. The level of detail of the review depends on project scope and volume of transactions in your enterprise. It can happen as early as during the Business Blueprint phase.

- Technical Review 
The technical review entails an analysis of the technical implementation components and operational procedures such as security, backup, performance management, printing and desktop operations. It is also typically scheduled during the Business Blueprint phase.

- Development Review
If you plan custom development or enhancements to the R/3 System, this review helps you to check whether the design and implementation adheres to proven standards such as upward compatibility.

### SAP Review Program

Every software implementation project requires review processes. Per definition, reviews are done by an external specialist and not by the project team. SAP specialists who are not involved in the day-to-day business of the project visit your project as independent and objective auditors to assess the status and progress of all activities. Potential risks to the project goals are identified and appropriate corrective actions are recommended.

Elements of the 
SAP Review Program

Whenever it is required, the SAP Review program is a means of delivering support throughout the SAP System life cycle.

#### Project Reviews

The main element of the review program is the project review. It enables you to decide whether additional reviews are needed. Project reviews are recommended at the end of each phase of the Roadmap. They cover project management, key deliverables of the phase, and critical success factors.

#### Solution Reviews

This review covers the application design and business process parameters that are defined in the Blueprint Phase. Solution reviews are set up individually to review the implementation scope and critical areas of the customer’s implementation.

#### Technical Review

This review is an analysis of the technical implementation components and operational procedures, such as security, back up, performance management, and so on. It is typically scheduled during the Blueprint Phase.

#### Modification Review

This review ensures that necessary modifications are designed and implemented in well-organized projects and that bad performance and inconsistencies are avoided. Checking the latest available functionality should prevent unnecessary modifications.

#### Global Program Review Service Line

The Global Program Review Service Line was developed in line with the Global ASAP Implementation Methodology. The aim of this service is to review the implementation activity of SAP implementation programs, in which a SAP solution template is developed and rolled out across multiple areas (often countries or locations). While it is recommended that the Global ASAP methodology is used, the review service is independent of which program methodology has been adopted. The expected standards for program management are based on proven actions and deliverables. In most cases these can also be found in the GlobalASAP methodology.

An implementation program is the portfolio of projects aimed at implementing an organization-wide SAP solution that should be planned and managed in a coordinated way. The projects together should achieve the goal of delivering a set of defined business objectives that are well integrated in the organization’s global and local business strategies. The focus of this review service is to coordinate the management of the program. Please note that the program for global SAP implementations also includes the project that develops the template.

There are four recommended Program Reviews:

- Program Set Up Review

- Global Blueprint Review

- Global Realization Review

- Maintenance and Support Reviews

### Major Deliverables

- Early identification of risk factors

- Smooth and effective implementation project

- Knowledge transfer

- Optimal SAP solution for the productive operations

### Tools

Standardized checklists, agendas, presentations, and reports are available for all review flavors.