## Authorization Methodology Overview for Establish Authorization Concept Roadmap

### Definition

General access to a standard database for different applications requires reliable mechanisms designed to ensure the confidentiality of personal information.  Authorizations protect the system from unauthorized access.  A multilevel, graded authorization concept has to be set up to regulate data access.  The authorization concept covers the structure and functionality of authorizations and authorization checking in the SAP system.

### Purpose

The authorization concept defines the functions to be carried out in various organizational units by people in specific positions.  The authorization concept permits the assignment of general and/or finely detailed user authorizations.

The purpose of the subject area is to create an authorizations design that meets requirements such as maximum security, sufficient privileges for end users to fulfill their job duties, and easy user maintenance.

### Authorization Overview Table

| Phase | Work package or ”Activity group” | Activities | Tools or Key Accelerators | Roles | Deliverables |
| --- | --- | --- | --- | --- | --- |
| 3 | Establish Authorization Concept | Create Authorization Detailed Design | Implementation Guide (IMG), Profile Generator, Authorization List | Business Process Owner, Application Consultant, HR department | Authorization List |
|  |  | Implement Authorization Concept | Implementation Guide (IMG), SAP Easy Access, Profile Generator, Business Process Master List, Authorization List | Business Process Owner, Application Consultant | Complete developed authorization environment |
|  |  | Validate Authorization Concept | Business Process Master List, Authorization List Business Process Master List, Authorization List Business Process Master List, Authorization List, Complete User List, Profile Generator, Session Manager, SAP Easy Access,SAP Easy AccessBusiness Process Master List, Authorization List Business Process Master List, Authorization List | Business Process Data Owner, Application Consultant | User Master Records for all users |

## Create Authorization Detailed Design

### Definition

An authorization is the authority to perform a particular action in the SAP system.  The authorization detailed design contains information about organizing users and authorizations of the system.  It should address all issues related to an authorization environment such as company security, data protection confidentiality of personal information, and ease of use and maintenance.

### Purpose

The purpose of this work package is to create an authorization design that allows end users to perform their tasks efficiently while not compromising on authorization-related issues.

### How to

First you need to review and document the company security philosophy to confirm the security requirements for each department.  A security team should be established consisting of people in different departments that may be affected.  Using the Implementation Guide (IMG) and the Profile Generator, you need to document all transactions associated with different job functions since authorizations are based on the activities of the appropriate activity group.  The result is an Authorization List which can be used in the next steps.  You also need to check with the data owners about data ownership, modification, and access.  The last step is to establish authorization management procedures for creating, changing, and monitoring activity groups, profiles, authorizations, and users.

## Implement Authorization Concept

### Definition

Implement the authorization concept to produce complete activity group definitions, authorization profiles, and user master records for all user roles.

### Purpose

The purpose of this activity is to implement the authorization concept for productive operation.

### How to

Use the tools Implementation Guide (IMG), SAP Easy Access, Profile Generator to create activity groups, customize activity groups and collective activity groups, generate profiles, develop test user master records, and test authorizations.

## Validate Authorization Concept

### Definition

Validating authorization concept includes creating user master records for users and validating that each user can perform the required processes, transactions, and reports.

### Purpose

The purpose of this activity is to identify activity groups and profiles for accounts, set up user master records for validation, verify associated business processes for job functions, resolve discrepancies, and refine authorization design.

### How to

First, identify the activity groups for individual users based on their job descriptions and related profiles, which can be used to create user master records.  Second, validate the authorizations to ensure the users can perform necessary activities and transactions in total security.  Finally, responsible data owners need to sign off on the authorization design before productive operation.