## Slide 1: SAP Enterprise Portal Practice Critical Implementation Successfactors SAP

## Slide 2: Agenda
Project Example
Typical Implementation Strategy
2
4
3
Typical Obstacles
Summary: Critical Success Factors
6
1
What is an Enterprise Portal?

## Slide 3: Agenda
Project Example
Typical Implementation Strategy
2
4
3
Typical Obstacles
Summary: Critical Success Factors
6
1
What is an Enterprise Portal?

## Slide 4: Requirement: Users need for Information or Functions
Time Consumtion per Application
low
high
low
Number of Available Applications
high
Target
Time Consumtion per Information Retrieval
Information Quantity

## Slide 5: Solution: Portal as Single Access Point
The User Sees only One „Virtual System“

## Slide 6: Traditional Approach
ERP
CRM
E-Procurement
Groupware
Intranet
Workflow
Internet
...
andere
Business process

## Slide 7: Portal Approach
ERP
CRM
E-Procurement
Groupware
Intranet
Workflow
Internet
...
andere
Notes: In order to support inter-company and intra-company business processes and to ensure solid decision making, employees of your company need to have access to various information, applications, and services to provide them with the needed content. This content is delivered in part by systems that reside inside your company’s firewall but can come also from outside sources, such as the Internet. In addition, the system landscape found inside your company might be heterogeneous. You can find mySAP E-Business Solutions in place as well as other third party products, for example, for mail and office services.
SAP Portals Enterprise Portal provides users with a centralized, easy-to-use access to all the information, applications, and services they need to participate in collaborative business processes.
Tight collaboration with suppliers, business partners, customers, and other external stakeholders becomes increasingly important. These groups need to be integrated in a web of Internet-driven business processes that allow them to access information, applications, and services. This content can either provided by systems residing inside your company or come from external sources, such as the Internet.

## Slide 8
SAP Portal Solution: Role Based

## Slide 9: SAP NetWeaver Product components
DB and OS Abstraction
People Integration
Composite Application Framework
Process Integration
Integration Broker
Business Process Management
Information Integration
Business Intelligence
Knowledge Management
Life Cycle Management
Portal
Collaboration
J2EE
ABAP
Application Platform
Multi-Channel Access
SAP NetWeaver™
DB and OS Abstraction
Master Data Management
SAP Mobile Infrastructure
SAP Enterprise Portal
  plus Collaboration for SAP EP
  plus Unification for SAP EP
SAP Business Information Warehouse
SAP Master Data Management
SAP Exchange Infrastructure
SAP Web Application Server
Integration Broker
Business Process Management
Business Intelligence
Knowledge Management
Portal
Collaboration
J2EE
ABAP
Multi-Channel Access
DB and OS Abstraction
Master Data Management

## Slide 10: Agenda
Praxis Project Example
Typical Implementation Strategy
2
4
3
Typical Obstacles
Summary: Critical Success Factors
6
1
What is an Enterprise Portal?

## Slide 11: Difference: Portal Project / ERP-Projekt
A portal implementation creates a
dynamic System, that evolves and grows together with the company
Customer Quotation: „Our Portal is a Journey and not a pure Target“

## Slide 12: Major Business Driver: Portal Project
A Portal Implementation should be motivated by New or Improved Business Processes and not by pure Technology

## Slide 13: Four Phases of a Portal Implementation
1.Preparation
2.Portal Blueprint
3.Realization
4.Go Live and Continous Improvement

## Slide 14
Go Live &
CBI
Proposal Delivery
& Follow-up
Realization
Portal Blueprint
Prospect
Analysis
Preparation
Pilot Portal
Example: Phase Content Blueprint
Content Blueprint
Technical Blueprint
Content Structuring, Role Concept
Definition Portal-Design, Usability Guide
Definition System Integration
Definition Usermangement and Security Concept
Setup Development Environment

## Slide 15: Guidline for Portal Projects
„Think big
but
start
small“ with a Pilot . . .

## Slide 16: Implementation of Portal Content
Benefit
Time
Preparation
Portal Blueprint
Realization
Go Live and CBI
approx. 1 to 4 Months
Preparation
Portal Blueprint
Realization
Go Live and CBI
Preparation
Portal Blueprint
Realization
Go Live and CBI

## Slide 17: Agenda
Project Example
Typical Implementation Strategy
2
4
3
Typical Obstacles
Summary: Critical Success Factors
6
1
What is an Enterprise Portal?

## Slide 18: Example Portal-Project
Employee Portal at a Beverage Company:
  Employee portal with various integrated Information Systems
  Separate „view“ for management
  Integration of Lotus Notes (mail, calendar, task list), document data base, ESS szenarios (e.g. applications for leave)
  Integration existing WCM editing environment
  Integration SAP HR services (adress change, bank data etc.)
  Implementation search engine (TREX)
Scope

## Slide 19: Example Portal-Project
  First roll out phase (50 User)
  Employees intern: Project lead, CM Expert, Lotus Notes Expert, Design Expert, approx. 30 days + basic technical support
  SAP Consulting: 20 days
  Outlook: 800 User by the end of the year, implementation Business Package „Manager Self Services“
Projekt

## Slide 20: Agenda
Praxis Example
Typical Implementation Strategy
2
4
3
Typical Obstacles
Summary: Critical Success Factors
6
1
What is an Enterprise Portal?

## Slide 21: Obstacle 1
Wrong Portal Roll Out Strategy

## Slide 22: Where to begin?
Training Volume
low
high
low
Management
Accountant
Number of used Applications
high
Temp. Work Forces
R&D
„Occasional
User“
Start here!

## Slide 23: Example: Rollout Strategy

## Slide 24: Obstacle 2
Unsufficient technical infrastructure (e.g. network bandwidth)
  Intensive usage of new media (e.g. e-Learning)
  Integration of decentralized local networks

## Slide 25: Obstacle 3
Heterogeneity of the Company
  A portal project unhides different organizational processes (e.g. handling of documents)
  Portals are usually comprehensive

## Slide 26: Obstacle 4
Unsufficient Change Management
  Successful portalvprojects change processes
  Typical: Dezentralization of tasks with central control
  Push versus pull workflows

## Slide 27: Obstacle 5
Wrong Knowledge Management
  Hierarchical communication structure
  Department oriented thinking
  Information hiding

## Slide 28: Agenda
Project Example
Typical Implementation Strategy
2
4
3
Typical Obstacles
Summary: Critical Success Factors
6
1
What is an Enterprise Portal?

## Slide 29: Critical Success Factors
  Identification of content, functions and user groups with significant value proposition
  Overseeable, continous and evolutionary implementation steps (instead of big bang approach)
  Outside In: intensive cooperation with endusers

## Slide 30: Copyright 2001 SAP AG. Alle Rechte vorbehalten
Weitergabe und Vervielfältigung dieser Publikation oder von Teilen daraus sind, zu welchem Zweck und in welcher Form auch immer, ohne die ausdrückliche schriftliche Genehmigung durch SAP AG nicht gestattet. In dieser Publikation enthaltene Informationen können ohne vorherige Ankündigung geändert werden.
Die von SAP AG oder deren Vertriebsfirmen angebotenen Software-Produkte können Software-Komponenten auch anderer Software-Hersteller enthalten.
Microsoft®, WINDOWS®, NT®, EXCEL®, Word®, PowerPoint® und SQL Server® sind eingetragene Marken der Microsoft Corporation.
IBM®, DB2®, OS/2®, DB2/6000®, Parallel Sysplex®, MVS/ESA®, RS/6000®, AIX®, S/390®, AS/400®, OS/390® und OS/400® sind eingetragene Marken der IBM Corporation.
ORACLE® ist eine eingetragene Marke der ORACLE Corporation.
INFORMIX®-OnLine for SAP und Informix® Dynamic ServerTM sind eingetragene Marken der Informix Software Incorporated.
UNIX®, X/Open®, OSF/1® und Motif® sind eingetragene Marken der Open Group.
Citrix®, das Citrix-Logo, ICA®, Program Neighborhood®, MetaFrame®, WinFrame®, VideoFrame®, MultiWin® und andere hier erwähnte Namen von Citrix-Produkten sind Marken von Citrix Systems, Inc.
HTML, DHTML, XML, XHTML sind Marken oder eingetragene Marken des W3C®, World Wide Web Consortium, Massachusetts Institute of Technology.
JAVA® ist eine eingetragene Marke der Sun Microsystems, Inc.
JAVASCRIPT® ist eine eingetragene Marke der Sun Microsystems, Inc., verwendet unter der Lizenz der von Netscape entwickelten und implementierten Technologie.
SAP, SAP Logo, R/2, RIVA, R/3, SAP ArchiveLink, SAP Business Workflow, WebFlow, SAP EarlyWatch, BAPI, SAPPHIRE, Management Cockpit, mySAP.com Logo und mySAP.com sind Marken oder eingetragene Marken der SAP AG in Deutschland und vielen anderen Ländern weltweit. Alle anderen Produkte sind Marken oder eingetragene Marken der jeweiligen Firmen.